# P2-I13: Video, Face, Speech & Voice Learning

Increment Definition — Draft v0.1 for Founder Review

| Document | Value |
| --- | --- |
| Identifier | MBBS-P2_INCREMENT_13_DEFINITION |
| Status | DRAFT FOR FOUNDER REVIEW — BUILD NOT AUTHORIZED |
| Definition version | Draft v0.1 |
| Controlling PRD | MBPRD-P2-I13 Video Face, Speech & Voice Learning v0.2 |
| PRD verification | Footer states Draft v0.2; five embedded approved-direction screens verified |
| Increment | P2-I13 |
| Date | 4 September 2026 |
| Planning boundary | Definition review only; no implementation, migration, processing, cleanup, or archive-wide recognition |

Review gate. This definition translates PRD v0.2 into an increment boundary for founder review. It does not authorize a build. Explicit founder authorization is required after the definition and its open decisions are accepted.

# 1. Increment outcome

P2-I13 revalidates MemoryBox's video, face, speech, and voice pipeline so that immutable source video remains the evidence anchor while time-addressed observations, learned exemplars, suggestions, corrections, and playback moments remain derived, auditable, and rebuildable. The complete lifecycle must be proven on a versioned bounded corpus before archive-wide recognition can be unlocked.

Repair the approximately 155,000-recognition-event explosion and the 1–2 second pseudo-video fragment experience without altering source media.

Open one source video at an evidence-backed time and continue natural playback beyond the matched interval.

Synchronize transcript navigation and playback in both directions while preserving the original machine transcript.

Support owner-confirmed face and voice learning as independent evidence that may corroborate, but never silently substitute for, one another.

Make correction, retirement, downstream invalidation, and bounded reprocessing reversible and provenance-preserving.

Keep archive-wide recognition locked until bounded-corpus acceptance and a separate founder unlock decision.

# 2. Definition status and authority

| Authority | Treatment |
| --- | --- |
| MBPRD-P2-I13 v0.2 | Controlling product requirements and approved-direction screen packet. |
| MBRM-001C post-I12 roadmap | Controls sequencing: I13 precedes Unified Person Evidence & Timeline and External Historical Context. |
| Existing repository behavior | Must be assessed and classified before change; working behavior is preserved rather than rebuilt by assumption. |
| I13 definition | Once founder-accepted, fixes scope, gates, exclusions, and build-authorization boundary. |
| Founder acceptance | Required separately for definition, build authorization, bounded-corpus acceptance, archive unlock, and archive processing start. |

# 3. Mandatory assessment phase

The first authorized implementation phase, if later approved, is assessment—not remediation or processing. It must inventory the current pipeline and classify every requirement as Complete, Partial, Defective, Missing, or Unknown.

Trace source-video ingestion, stable identity, provider provenance, and playback location.

Trace face detection, tracking, recognition, appearance grouping, Gallery/Person consumption, and correction paths.

Trace audio extraction, speech regions, STT, transcript spans, diarization, speaker teaching, voice exemplars, and retrieval.

Inventory all recognition tables, indexes, queues, derivative files, APIs, jobs, and UI consumers.

Reproduce the 155,000-event condition and identify whether short fragments are database records, physical derivative files, or both.

Locate an existing versioned 22-video bounded-corpus manifest or propose one for separate review before any recognition run.

# 4. Architectural invariants

One immutable source video may have many derived observations and moments; derived records are not new videos.

No I13 process writes corrections or identity conclusions back to Immich.

Original source video, source audio, and machine transcript remain preserved. Owner transcript edits are additive correction overlays.

Every derived record resolves to a stable source identifier and valid time range or playhead position.

Identical pipeline version, source, model, and parameter reruns are idempotent and cannot multiply equivalent records.

A Person may appear without speaking and may speak off-camera. Face co-occurrence alone never proves speaker identity.

Learned evidence records Person, source, interval/frame, method, quality, actor, status, configuration, and provenance.

Correction supersedes prior associations without erasing history. Retirement stops future exemplar use without deleting source evidence.

# 5. In-scope workstreams

| Order | Workstream | Required result |
| --- | --- | --- |
| 1 | Defect diagnosis | Causal analysis, backup/recovery plan, derived-data classification, reconciled counts. |
| 2 | Safe remediation | Quarantine or supersede invalid derived data; prevent recurrence; prove idempotency before any physical derivative deletion. |
| 3 | Source playback | Open the immutable source at the evidence start; continue normal playback; preserve return context. |
| 4 | Transcript synchronization | Playback follows transcript and transcript selection seeks video without fighting deliberate scrolling. |
| 5 | Face pipeline | Revalidate detection, exemplars, continuity, grouping, owner Learn, review, correction, and retirement. |
| 6 | Voice pipeline | Select/refine speech, preserve transcript overlay, assign Person, confirm quality, recognize off-camera speech. |
| 7 | Corroboration | Combine independent face/voice evidence transparently without collapsing modality boundaries. |
| 8 | Owner administration | Owner-only Admin navigation, Processing Jobs, Learned Evidence, Archive Health, Historian Campaigns, and setup destinations. |
| 9 | Bounded proof | Run only manifest-controlled sources; publish accuracy, integrity, timing, failure, and residual-risk evidence. |
| 10 | Release control | Reject archive scope until founder acceptance creates an unlock record; starting archive processing remains separate. |

# 6. User-experience definition

The five screens embedded in PRD v0.2 are the approved behavioral direction. They do not authorize a replacement design system. Implementation must reuse the MemoryBox dark shell, shared navigation, evidence viewer, Person patterns, and existing components wherever suitable.

Video Detail / Learn supports transcript selection, face sample, voice confirmation, and a combined action while retaining independent evidence records.

Video Detail / People distinguishes appearances, speech, confirmed learning, and unknown observations, all linked to source time.

Admin is an owner-only top-navigation destination, not a developer console.

Processing Jobs exposes bounded scope, persisted progress/counts, failures, Pause/Retry/View actions, and the enforced archive lock.

Learned Evidence exposes provenance, source-time navigation, Person correction, transcript overlay editing, and reasoned reversible retirement.

Before confirmation, copy must say ‘Assigned for learning: [Person]’ rather than implying recognition already proved identity.

# 7. Bounded corpus and safety gate

Corpus membership is an explicit versioned manifest of stable video identifiers; no wildcard or currently reachable-file inference is allowed.

Coverage includes face-only, off-camera voice, simultaneous modalities, multiple people, poor audio, occlusion, short and sustained appearances, and no-match cases.

Expected identities and approximate intervals are owner-confirmed sufficiently to score results.

All I13 learning and recognition jobs inherit bounded scope until the archive gate is accepted and unlocked.

Passing automated tests does not unlock the archive. Founder acceptance is required to unlock; a separate deliberate action is required to start processing.

# 8. Acceptance gates

| Gate | Pass condition |
| --- | --- |
| Integrity | Repeated bounded runs do not increase equivalent observations; every derivative resolves to one source; no pseudo-videos remain in presentation. |
| Playback | Sampled results open the correct source/time within agreed tolerance and continue beyond the relevance interval. |
| Transcript | Follow, seek, manual scroll, selection, and correction overlay work while original STT remains preserved. |
| Face | Sustained appearances group sensibly; evidence can be learned, reviewed, corrected, retired, and traced. |
| Voice | Clean confirmed samples produce reviewable suggestions including off-camera speech; face is not required. |
| Corroboration | Each modality remains visible and attributable when confidence is combined. |
| Jobs | Displayed scope, progress, counts, failures, and actions reconcile with persisted work. |
| Regression | Gallery, query context, modal navigation, Person filters, timeline range/playhead, and increasing precision remain operational. |
| Safety | Pre-acceptance archive starts are rejected by API/worker; no source/provider media is mutated. |
| Proof | Before/after counts, tests, screenshots, timing, failures, rollback notes, and residual risks are documented. |

# 9. Explicitly out of scope

Replacing Immich or writing corrections back to it.

General family multi-user administration.

I14 unified communications aggregation, Person-wide evidence integration, or Save as Story work.

Later setting, activity, artifact, or external-historical-context learning.

Automatic archive unlock or automatic processing after a passing bounded run.

A full developer operations console or raw infrastructure logs in the owner UI.

Any archive-wide cleanup, recognition, migration, or deletion under the authority of this draft definition.

# 10. Founder decisions required before build authorization

| Decision | Recommended default from PRD v0.2 | Status |
| --- | --- | --- |
| Transcript correction model | Preserve immutable machine transcript and store owner edits as overlays for display/search/learning. | Open for founder confirmation |
| Retirement cascade | Stop future exemplar use, retain history, mark dependent suggestions stale, and reprocess only affected bounded scope. | Open for founder confirmation |
| Bounded manifest | Use the existing versioned 22-video manifest if valid; otherwise authorize a manifest as the first reviewed I13 artifact. | Existence must be established |
| Archive unlock | Keep unlock as an explicit founder action after I13 acceptance; keep processing start as a second action. | Open for founder confirmation |
| Thresholds | Make face, voice, grouping, and corroboration thresholds configurable/versioned; set policy only after bounded measurements. | Blocks acceptance policy, not assessment |

# 11. Authorization sequence

Founder reviews and accepts or revises this increment definition.

Founder resolves the decisions in Section 10 or explicitly defers a decision to a named pre-build gate.

Founder separately authorizes the assessment phase. Assessment produces the completeness matrix, manifest status, causal analysis, and implementation plan; it does not run recognition or remediate data.

Founder reviews assessment evidence and separately authorizes bounded implementation and testing.

Founder accepts the bounded-corpus result before archive-wide recognition may be unlocked.

Founder separately starts archive-wide processing, if and when desired.

# 12. Review statement

Current state: Draft definition prepared from verified PRD v0.2 for founder review. BUILD NOT AUTHORIZED. No application code, migrations, processing jobs, recognition runs, derived-data remediation, or runtime-data changes are authorized by this document.